**STATUS REPORT #2**

To:    Gerald Caissy

From:   Matthew Hutchinson

Chris MacEachern

Nimna Ekanayaka

Date:   January 28, 2016

**Overview of Progress**

* Finished analysis/design document
* Finished login and registration system

**Overview of Budget**

Our budget for the analysis, design, and development of this application is: $12,000.00.

The remaining cost of this application is: $3,283.20.

**Change Requests**

N/A

**Plans for Next Period**

* Implement:
  + SQLite database
  + Instant messaging system
  + Single chat
  + Group chat
  + Private chat
* Develop database