**STATUS REPORT #4**

To:    Gerald Caissy

From:   Matthew Hutchinson

Chris MacEachern

Nimna Ekanayaka

Date:   February 12, 2016

**Overview of Progress**

* Implemented:
  + Sqlite database
  + Instant messaging system
    - Single chat (almost finished)
  + Location services (almost finished)
* Developed database.

**Overview of Budget**

Our budget for the analysis, design, and development of this application is: $12,000.00.

The remaining cost of the application is: $3,283.20.

**Change Requests**

N/A

**Plans for Next Period**

* Implement:
  + Group chat
  + Private chat
  + Friends list
* Develop administrative web backend for output reports.
* Test